# **DEEP HOLE EXCAVATORS**

# **New1 warehouse and office**

We are pleased to submit our lump sum price for the above project of $ 997,250 (excluding GST)

We have allowed for all excavation and hardfilling and offsite disposal as per the specification.

Due to current commitments, we would not be able to commence on site until 2 months after your construction programme. Also, we would require an additional 2-3weeks to carry out the works over and above your programme.

We have not allowed for any works to rock or to soft spots

We have not allowed for any planking or strutting

Regards

Deep Hole Excavators