# **DIG DEEP EXCAVATORS**

# **New1 warehouse and office**

We are pleased to submit our lump sum price for the above project of $ 999,990 (excluding GST)

We have allowed for all excavation and hardfilling and offsite disposal as per the specification.

We do not believe that your programme is achievable. We would require an additional 3-4 weeks to complete the works

We have not allowed for any works to rock or to soft spots

We have not allowed for any planking or strutting

Regards

Dig Deep Excavations